AGRO SAATHI

AI-Powered Smart Farming Assistant

Final Year Project — Sprint Progress Report

Reporting Period: September 2026 – October 2026

1. PROJECT & TEAM OVERVIEW

| Field | Details |
| --- | --- |
| Project Title | AgroSaathi — AI-Powered Smart Farming Assistant |
| Platform | Android (Flutter), Python FastAPI Backend, Firebase |
| Repository (App) | github.com/Talha905/agro_FYP • branch: feature-recommender |
| Repository (Backend) | github.com/Talha905/agro_backend |
| Backend Hosting | Render.com (https://agro-backend-mgba.onrender.com) |
| Report Date | October 2026 |

2. TECHNOLOGY STACK

| Layer | Technology | Purpose |
| --- | --- | --- |
| Mobile Frontend | Flutter 3.x / Dart | Cross-platform Android UI |
| State / Services | Flutter Providers, Streams | Reactive data flow |
| Authentication | Firebase Auth | Email / password login |
| Database | Cloud Firestore | Real-time structured data |
| File Storage | Firebase Storage | Crop photos |
| ML Backend | FastAPI 0.11 / Python 3.11 | REST & multipart endpoints |
| Crop Rec. Model | Scikit-learn (Random Forest) | Trained crop recommender (.pkl) |
| Disease Model | TFLite (quantized CNN) | Plant disease detection |
| AI (text) | Ollama qwen2.5:7b | Growth plan generation |
| AI (vision) | Ollama qwen2.5vl | Crop photo plan adaptation |
| Maps | flutter_map + OpenStreetMap tiles | Marketplace map (no API key) |
| Geocoding | geocoding pkg + Nominatim fallback | Reverse geocode GPS |
| Soil Data | ISRIC SoilGrids 2.0 REST API | Real soil N/P/K/pH by GPS |
| Weather | Open-Meteo API | Live weather by GPS |
| Notifications | flutter_local_notifications | Task & reminder alerts |
| Localisation | flutter_localizations + intl | Multi-language support |
| Invoicing | pdf + printing packages | Marketplace invoice PDF |

3. APPLICATION MODULES

| Module | Name | Description |
| --- | --- | --- |
| A | Crop Advisor (Recommender) | Recommends crops using ML (Random Forest) based on soil type, season, N/P/K, pH, water availability, and district. |
| B | Disease Detector | Uses a quantized TFLite CNN model to detect plant diseases from camera or gallery photos. |
| C | Marketplace | Peer-to-peer crop listing and bidding with an OpenStreetMap map view and invoice generation. |
| D | Growth Planner | AI-generated multi-stage crop growth schedules with irrigation, fertilizer, and pest-control task timelines. |
| E | Dashboard & Weather | Home screen showing live weather, location, quick module tiles, and recent activity. |
| F | Notifications | In-app and push notifications for upcoming irrigation, fertilizer tasks, and recommendation feedback. |
| G | Profile & Auth | Firebase Auth login/signup with persistent session, farm profile setup, and language selection. |

4. SPRINT CHANGES — DETAILED LOG

4.1  Live Location Detection (GPS → District Mapping)

Problem: The app displayed a hard-coded fallback "Pune, Maharashtra" even after fetching GPS coordinates. Reverse geocoding sometimes returned administrative division names (e.g., "Konkan Division") instead of the actual district name.

Root Cause: The geocoding package returned subAdministrativeArea = "Konkan Division" for Mumbai-area coordinates, which is not a valid district name.

Fix applied in lib/services/location_service.dart:

Added _isDivisionName() helper to detect and filter out division-level strings (e.g., any value ending with "division").

reverseGeocode() now cascades: subAdministrativeArea → locality → subLocality, skipping any division name at each step.

extractBroadDistrict() strips division tokens from comma-separated location strings before keying community presets.

Nominatim (OpenStreetMap) added as a secondary fallback with 1 req/sec rate limiting, caching, and a User-Agent header.

Final fallback shows GPS coordinates in "Coordinates: X°N Y°E" format rather than a stale city name.

Result: Location now correctly resolves e.g. "Mumbai City, Maharashtra" for Mumbai coordinates.

4.2  Crop Advisor: Location-Fetched NPK Data (Replaced Quick Presets)

Problem: The Crop Advisor previously showed hard-coded "quick preset" chips (Low/Medium/High fertility). These were not based on actual local soil conditions.

Changes implemented:

Removed all quick-preset chips from the Crop Advisor UI.

Integrated AppLocationProvider: when the shared GPS state updates, CropAdvisorScreen auto-populates soil type, pH, and district from the live GPS fix.

Integrated SoilGridsService (lib/services/soil_grids_service.dart): queries ISRIC SoilGrids 2.0 REST API with the GPS coordinates, returning sand/clay/silt/pH values. These are mapped to standard soil type labels (black/alluvial/red/sandy/clay/loamy).

The pH field is pre-filled from SoilGrids data; N, P, K remain editable so farmers can override with their own observations.

A SoilGrids pH badge shows alongside the preset panel to indicate live data was used.

4.3  Community Presets — Top 3 Ranked Recommendations

Problem: Only one preset chip appeared (limited by code). Votes were keyed by neighbourhood (e.g., "Byculla") rather than by district, so votes never accumulated. Seed data only had one variant per soil type.

Changes in lib/services/community_preset_service.dart:

Seed variants expanded to 3 per soil type (Standard Baseline, High-Yield Intensive, Low-Input/Organic) for all six soil types (black, alluvial, red, sandy, clay, loamy).

fetchPresetsForUser() now returns up to 3 community presets ranked by score (usefulVotes − notUsefulVotes), with usefulVotes as tiebreaker.

Community presets with real votes are ranked above seed presets. Remaining slots (up to 3) are filled with seed variants.

Preset keys are now district-level (e.g., "mumbai_city_black_kharif_medium_2.1-5.0") via extractBroadDistrict(), ensuring votes from multiple users in the same district accumulate correctly.

Each preset card shows: soil type, N, P, K, pH, water availability, 👍 usefulVotes, 👎 notUsefulVotes.

Tapping a preset fills all fields but keeps them editable. Selected preset is visually highlighted.

Seed presets show 👍 0 👎 0 until real users vote; they are labelled "Typical for <soil type>".

4.4  Post-Recommendation Feedback Voting

After a crop recommendation is shown, the app records whether the user found the settings useful via a Firestore transaction.

recordRecommendationVote() in CommunityPresetService uses a Firestore transaction to:

Create/update a "recommendation_votes/{userId}_{presetKey}" document (prevents double-voting).

Atomically increment/decrement usefulVotes and notUsefulVotes on the community_crop_presets document.

Handle vote-switching (if a user changes their vote, the old vote is decremented).

A notification prompt ("Was this recommendation useful?") is shown after the result screen is presented, including for manually set values, so community data grows from all interactions.

4.5  Growth Planner — AI Prompt Unrestricted + Image Plan Adaptation

4.5.1  Unrestricted AI Prompt (Ollama qwen2.5:7b)

Problem: The previous prompt pre-filled most of the growth plan (fixed stage durations, fertilizer amounts, pest lists), severely limiting the AI's ability to produce crop-specific output.

Fix: The system prompt now specifies only the expected JSON schema and data types. The AI (qwen2.5:7b) is free to choose all numeric values, stage names, and recommendations based on crop, climate, and soil data provided in the user prompt.

Backend (backend/app.py): Added JSON schema validation and reference-range enforcement. HTML tags (e.g., <br>) stripped from cropName before processing. Dynamic crop-specific growth cycle durations added.

4.5.2  Growth Plan List — "+" FAB Always Visible

Problem: The FloatingActionButton was missing when the plan list was non-empty.

Fix: floatingActionButton added at Scaffold level in GrowthPlanListScreen. It always navigates to CropSetupScreen regardless of list state. Bottom list padding set to 100 px so FAB does not overlap last card.

4.5.3  Crop Photo → Plan Adaptation (Ollama qwen2.5vl)

New /adapt-growth-plan multipart endpoint added to FastAPI backend.

User can tap "Upload Crop Photo to Refine Plan" on the Growth Plan Detail screen.

The photo and current plan JSON are sent to the backend; qwen2.5vl (vision model) analyses the image and returns adjustments to irrigation, fertilizer, and pest-control schedules.

Fix: Timestamp serialization crash — Firestore Timestamp objects in plan.toMap() are now recursively converted to ISO 8601 strings before jsonEncode. A _sanitizeForJson() helper walks the entire map/list tree.

Form import fix: FastAPI backend was missing Form in its import list, causing NameError on startup. Fixed by adding Form to the fastapi import.

4.6  Marketplace Map — OpenStreetMap (Replaced Google Maps)

Problem: The Map tab showed an endless loading spinner. The geoflutterfire_plus query matched no listings because listings stored geohash as a plain top-level string, not as the nested geohash.geohash field the library expected.

Changes in lib/screens/marketplace_screen.dart:

Removed google_maps_flutter dependency entirely (and its placeholder API key from AndroidManifest.xml).

Added flutter_map: ^7.0.2 and latlong2: ^0.9.1 to pubspec.yaml.

Map tab now uses _allActiveListingsStream (the same simple Firestore query used by "All Crops" tab) as the data source.

Client-side 50 km filter applied using Geolocator.distanceBetween() — no geohash field required.

Map renders immediately; "No active listings" overlay appears on top of the rendered map when the filtered list is empty.

OpenStreetMap tiles rendered via TileLayer(urlTemplate: "https://tile.openstreetmap.org/{z}/{x}/{y}.png").

Each listing shown as a CircleMarker with a tap-to-detail bottom sheet.

4.7  FastAPI Backend — Endpoints & Fixes

| Endpoint | Method | Description |
| --- | --- | --- |
| /predict | POST | Plant disease detection — TFLite CNN on uploaded image |
| /recommend_crop | POST | Crop recommendation — Random Forest model on NPK/soil/weather inputs |
| /generate-growth-plan | POST | Ollama qwen2.5:7b generates full multi-stage JSON growth plan |
| /adapt-growth-plan | POST | Multipart: qwen2.5vl analyses crop photo + plan JSON → returns adjustments |
| /disease-remedy | GET | Ollama returns AI remedy text for a detected disease name |
| /dashboard | GET | Interactive HTML log dashboard (last 100 API requests) |
| /health | GET | Backend health-check endpoint |

Key backend fixes in this sprint:

Added Form to FastAPI import (resolved NameError on Render deployment startup).

Ollama JSON schema validation and reference-range clamping added to prevent unrealistic crop plan values.

HTML tag sanitisation (stripHTML) on cropName input before passing to Ollama prompt.

Dynamic crop cycle durations (e.g., rice 120 days, wheat 135 days) added to growth plan logic.

CORS enabled for all origins (supports Render deployment + local dev).

4.8  Authentication, App Shell & Shared State

Persistent AuthWrapper: monitors FirebaseAuth.authStateChanges() and routes to HomeScreen (logged in) or LoginScreen (logged out) without any flash of unauth content.

AppLocationProvider (lib/services/app_location_provider.dart): singleton ChangeNotifier that both HomeScreen/Dashboard and CropAdvisorScreen share, avoiding duplicate GPS + SoilGrids calls.

UserService.currentUser caches the authenticated Firebase user model across the session.

Firestore permission hardening: growth plans keyed by userId; Firestore rules updated to allow read/write only for the owning user.

5. GIT COMMIT SUMMARY (FEATURE-RECOMMENDER BRANCH)

| Commit Hash | Date | Message |
| --- | --- | --- |
| 1886299 | 2026-10-02 | Fix NameError in backend/app.py by importing Form from fastapi |
| c1dfd09 | 2026-10-01 | Restore _submitRecommendation and build methods in crop_advisor_screen.dart |
| b4644d2 | 2026-10-01 | Fix growth planner list button, top gap, top 3 community presets with real vote counts, district keying, and SoilGrids pH badge |
| 95129c8 | 2026-10-01 | fix(advisor): add geolocator import for LocationPermission enum |
| 3d80547 | 2026-10-01 | fix(pubspec): add shared_preferences dependency and fix LocationPermission checks |
| ea15057 | 2026-10-01 | fix(backend): add dynamic crop-specific growth cycle durations and sanitize cropName HTML tags |
| e2a6b97 | 2026-10-01 | fix: enforce shared AppLocationProvider for dashboard & advisor, fix location error state buttons, seed baseline NPK, and stabilize past history stream |
| e027f7a | 2026-09-29 | fix: resolve Flutter build compilation errors in location, recommendation result, and growth plan screens |
| 79ad472 | 2026-09-29 | feat: live location detection, Open-Meteo & SoilGrids integration, community presets with transactional voting, qwen2.5:7b system prompt unrestricting, and qwen2.5vl vision crop plan adaptation |
| 0b05055 | 2026-09-29 | feat(backend): upgrade to qwen2.5:7b, add json schema validation, reference ranges, and adapt-growth-plan endpoint |
| 8b8c2b6 | 2026-09-08 | Implement persistent auth wrapper, dedicated GrowthPlanListScreen with + FAB, and upgraded UI across screens |
| 19444d3 | 2026-09-08 | feat(ui & motion): major UI design transformation with micro-interactions, gradient graphics, responsive cards, and dynamic time-of-day hero header |

6. KEY FILES MODIFIED / CREATED

| File | Change Type | Summary |
| --- | --- | --- |
| agrosaathi/lib/services/location_service.dart | Modified | Division-name filter, Nominatim fallback, caching, extractBroadDistrict() |
| agrosaathi/lib/services/soil_grids_service.dart | Created | ISRIC SoilGrids REST query → soil type classification |
| agrosaathi/lib/services/community_preset_service.dart | Modified | 3 seed variants/soil type, district keying, top-3 ranking, transactional voting |
| agrosaathi/lib/services/app_location_provider.dart | Created | Shared singleton GPS + SoilGrids state for Dashboard and Advisor |
| agrosaathi/lib/screens/crop_advisor_screen.dart | Modified | Live location auto-fill, SoilGrids pH, community presets panel, voting prompt |
| agrosaathi/lib/screens/growth_plan_list_screen.dart | Modified | FAB always visible, removed top gap, padding fix |
| agrosaathi/lib/screens/growth_plan_detail_screen.dart | Modified | Timestamp sanitizer (_sanitizeForJson), crop photo upload handler |
| agrosaathi/lib/screens/marketplace_screen.dart | Modified | Replaced Google Maps with flutter_map + OSM, device-side 50 km filter |
| agrosaathi/lib/screens/recommendation_result_screen.dart | Modified | Vote prompt after recommendation, display community vote counts |
| agrosaathi/lib/screens/home_screen.dart / dashboard | Modified | Shared AppLocationProvider, dynamic time-of-day greeting |
| agrosaathi/pubspec.yaml | Modified | Added flutter_map, latlong2, shared_preferences; removed google_maps_flutter |
| agrosaathi/android/AndroidManifest.xml | Modified | Removed Google Maps API key placeholder |
| backend/app.py | Modified | Added Form import, /adapt-growth-plan endpoint, qwen2.5vl integration, schema validation |

7. KNOWN ISSUES & NEXT STEPS

| # | Issue / Task | Priority | Status |
| --- | --- | --- | --- |
| 1 | Backend Ollama model is qwen2.5:3b on Render (recommended qwen2.5:7b needs more VRAM — set OLLAMA_MODEL env var or pull locally via tunnel) | Medium | Open |
| 2 | Ollama tunnel (ngrok/cloudflared) needs to be configured if using local model from Render | Low | Documented |
| 3 | SoilGrids API occasionally times out (6 s limit) — consider caching last known soil data per GPS hash | Low | Planned |
| 4 | Community preset voting UI (thumbs up/down on result screen) — polish and add animation | Low | Partial |
| 5 | iOS build not tested — focus is Android for FYP submission | Low | Out of scope |
| 6 | Marketplace: listing create does not write geohash.geohash nested field — only writes flat geohash (maps query limitation resolved by device-side filter) | Low | Resolved (workaround) |

8. BUILD ARTIFACTS

Release APK (Android):  agrosaathi/build/app/outputs/flutter-apk/app-release.apk

APK size:  ~77.6 MB (includes TFLite models, assets, Firebase SDK)

Flutter SDK:  C:\Users\thele\flutter\bin\flutter.bat

Build command:  flutter build apk --release

Signing:  Debug keystore (for FYP submission — production signing not required)

AgroSaathi — FYP Sprint Progress Report  |  Confidential  |  October 2026