AgroSaathi – Updated GitHub FYP Progress Audit

Branch Analysis, Individual Contribution Report & Integration Review

Project: AgroSaathi – Smart Farming Assistant

Repository: Talha905/agro_FYP

Branch Audited: feature-recommender (supersedes prior develop branch audit)

Original Audit Date: 21 August 2026

Previous Update: 27 August 2026

This Update: 1 October 2026

Assessment Role: Senior Software Engineer, FYP Evaluator and Project Supervisor

1. Purpose of This Update

The first progress report (21 Aug 2026) audited four disconnected feature-branch snapshots, and the second report (27 Aug 2026) audited their initial consolidation into the develop branch. This third report audits the feature-recommender branch as of 1 October 2026, incorporating all recent architectural refactoring, location resolution fixes, Firestore index optimization, community recommendation voting, and vision-assisted crop growth plan recalibration.

This report re-evaluates the codebase against the original Requirements Traceability Matrix and restates module ownership using actual team member names:

• Person A → Shubham — Dashboard + Crop Recommender

• Person B → Bhavesh — Authentication + Business Helper / Bidding

• Person C → Kunal — Crop Disease Detector

• Person D → Talha — Crop Growth Planner

2. Headline Numbers: Then vs. Now

| Area | Previous (27 Aug) | Current (1 Oct) | Change |
| --- | --- | --- | --- |
| Overall functional development | 68% | 82% | ▲ +14 pts |
| Mainline-integrated progress | 65% | 80% | ▲ +15 pts |
| Integration readiness score | 72 / 100 | 84 / 100 | ▲ +12 pts |
| Project stage | Feature Development → Integration | Advanced Integration & Refinement | ▲ Refined |
| Final submission readiness | Moderate to High | High | ▲ High Readiness |

3. What Changed in the Feature-Recommender Branch (Evidence-Based)

All claims below were directly verified against source code in agrosaathi/lib/, backend/app.py, and firestore.rules on branch feature-recommender as of 1 October 2026.

3.1 Dashboard & Location Resolution — Live GPS Integration

Previously: The dashboard weather card and crop recommender defaulted silently to 'Pune, Maharashtra' regardless of user device location.

Now: A shared, singleton location service eliminates silent fallbacks and enforces device GPS primacy.

[Implemented & Verified] Shared Location State: AppLocationProvider.stateNotifier (agrosaathi/lib/services/app_location_provider.dart, L18-164) provides a single source of location state consumed synchronously by both WeatherWidget (agrosaathi/lib/widgets/weather_widget.dart, L60-202) and CropAdvisorScreen (agrosaathi/lib/screens/crop_advisor_screen.dart, L78-97).

[Implemented & Verified] Live GPS Primacy & Fallback: Fresh GPS coordinates win over saved data. Last detected location is saved to SharedPreferences ('last_known_district', L75) strictly as an offline fallback.

[Implemented & Verified] Reverse Geocoding: LocationService.reverseGeocode() (agrosaathi/lib/services/location_service.dart, L134-225) primary geocoding via Flutter geocoding package (placemarkFromCoordinates) with Nominatim API fallback (User-Agent: AgroSaathiApp/1.0, 1s rate-limiting, 2-decimal coordinate caching). LocationService.extractBroadDistrict() (L69-82) strips administrative division names ('Konkan Division') to extract clean district names.

[Implemented & Verified] Explicit Location Error Handling: Explicit UI cards and action buttons handle LocationErrorType.serviceDisabled (button calls Geolocator.openLocationSettings()), LocationErrorType.permissionDenied (calls requestPermission() / openAppSettings()), and LocationErrorType.timeout (15s timeLimit retry button, L247-325).

3.2 Crop Recommender & Community Presets — Real-Data & Voting

Previously: Hard-coded static soil baseline presets auto-filled input text fields, and no community feedback loop existed.

Now: Static presets are replaced by live environmental data and dynamic, vote-ranked community recommendations.

[Implemented & Verified] Live Weather & Soil Integration: Sourced dynamically from Open-Meteo REST API (https://api.open-meteo.com/v1/forecast via WeatherService.fetchWeatherByCoordinates()) and SoilGrids REST API (https://rest.isric.org/soilgrids/v2.0/properties/query via SoilGridsService.fetchSoilProperties()).

[Implemented & Verified] Top 3 Comparative Preset Cards: CommunityPresetService.fetchPresetsForUser() (agrosaathi/lib/services/community_preset_service.dart, L112-149) ranks presets by net score (usefulVotes - notUsefulVotes). Displays top 3 cards with N, P, K, pH, and water specs alongside database-only vote counts (👍 {usefulVotes} 👎 {notUsefulVotes}). Tapping a card highlights it with a primary border and populates form fields.

[Implemented & Verified] Realistic Soil Seeds: Seed presets generated in getSeedPresets() (L78-107) define 3 variants per soil type (Standard Baseline, High-Yield Intensive, Organic/Low Input), labelled 'Typical for <soil type>' with 👍 0 👎 0.

[Implemented & Verified] District-Level Aggregation: Presets are keyed by broad district via extractBroadDistrict() so votes accumulate across the district.

[Implemented & Verified] Post-Recommendation Feedback Card: RecommendationResultScreen (agrosaathi/lib/screens/recommendation_result_screen.dart, L148-203) presents an in-app card ('Was this recommendation useful for {district}?') that calls CommunityPresetService.recordRecommendationVote() to record votes transactionally.

[Implemented & Verified] SoilGrids pH Indicator: Displays an explicit 'Soil pH (Fetched via SoilGrids)' badge when pH is prefilled from live SoilGrids API.

3.3 Past History & Firestore Indexes — Query Optimization

Previously: Viewing past history threw a Cloud Firestore exception ([cloud_firestore/failed-precondition] query requires index).

Now: Resolved without requiring custom composite index deployment while maintaining cache resilience.

[Implemented & Verified] Single-Field Query Fix: CropRecommendationService.streamHistory() (agrosaathi/lib/services/crop_recommendation_service.dart, L380) updated to query .where('farmerId', isEqualTo: farmerId) only and sort client-side (records.sort((a, b) => b.createdAt.compareTo(a.createdAt))), eliminating runtime index dependencies.

[Implemented & Verified] Index Schema Config: firestore.indexes.json and firebase.json created to define composite index schemas for optional production deployment via firebase deploy --only firestore:indexes.

[Implemented & Verified] Cache Preservation: CropAdvisorScreen._buildHistoryTab() (agrosaathi/lib/screens/crop_advisor_screen.dart, L583-620) retains cached history records on stream errors to prevent UI list resets during network reconnects.

3.4 Growth Planner Backend & Ollama Integration — qwen2.5:7b

Previously: The backend prompt contained hardcoded stage durations and fixed NPK numbers, biasing LLM outputs.

Now: The prompt is unconstrained and schema-enforced via Ollama structured outputs.

[Implemented & Verified] Unconstrained Prompt: GROWTH_PLAN_SYSTEM_PROMPT (backend/app.py, L670-695) rewritten to state required data types without fixed example numbers.

[Implemented & Verified] Structured Output & Schema Mode: Ollama API called with format param matching JSON schema (cropName, stages, fertilizerPlan). Validated against reference duration table backend/data/crop_growth_durations.json.

[Implemented & Verified] Fallback Estimated Flag: When Ollama API is unavailable or times out, backend returns static template with 'isEstimated': True and 'source': 'estimated_fallback'.

[Implemented & Verified] Sanitization & Logging: Input cropName sanitized to strip script tags. Ollama call diagnostics logged (model: qwen2.5:7b, host: http://localhost:11434, latency, HTTP status).

3.5 Growth Planner Image Feature — Vision-Assisted Recalibration

New Feature: Farmers can capture or upload crop photo to refine growth schedule based on real field observations.

[Implemented & Verified] Photo Upload Button: GrowthPlanDetailScreen (agrosaathi/lib/screens/growth_plan_detail_screen.dart, L525-580) adds full-width '📷 Upload Crop Photo to Refine Plan' button inside harvest countdown card.

[Implemented & Verified] Backend Endpoint & Vision Model: /adapt-growth-plan endpoint (backend/app.py, L750-820) integrates Qwen 2.5 VL vision model (qwen2.5vl) for crop stage/condition observation alongside PlantVillage disease classifier.

[Implemented & Verified; Pending On-Device Camera Field Verification] Confidence Threshold & Stage Shift Cap: Enforces confidence threshold (<60% prompts retake) and caps schedule adjustments to ±30%. Interactive diff summary dialog presents schedule changes before applying.

3.6 Security, Firestore Rules & Configuration

[Implemented Locally; Pending Firebase CLI Deploy] Firestore Rules File: firestore.rules authored in repository root defining security rules for users, community_crop_presets, recommendation_votes, recommendations, and growth_plans.

[Implemented & Verified] Firebase CLI Link: firebase.json configured to reference firestore.rules and firestore.indexes.json.

[Pending Deploy] Deployment Status: Rules are present in local codebase but NOT YET DEPLOYED to production Firebase project farmerhelp-4d27c. Must execute firebase deploy --only firestore:rules.

4. Updated Requirements Traceability (Deltas Only)

The table below lists requirement rows whose implementation status changed since the 27 August audit.

| ID | Requirement | Owner | Previous Status | Current Status |
| --- | --- | --- | --- | --- |
| R14 | Location & Weather Integration | Shubham | Hardcoded Pune default | Implemented — Shared AppLocationProvider, Open-Meteo, SoilGrids, reverse geocoding, error states |
| R15 | Crop Recommender Presets & Voting | Shubham | Static presets in widget | Implemented — Top 3 vote-ranked presets, DB counts, district keying, in-app voting card |
| R16 | Recommendation History & Querying | Shubham | Blocked by Firestore index | Implemented — Single-field Firestore query, client-side sorting, cache retention |
| R25 | AI Growth Plan Schema Generation | Talha | Gemini 404 model blocker | Implemented — qwen2.5:7b structured output via Ollama, duration validation, fallback flag |
| R26 | Growth Plan Vision Recalibration | Talha | Not scoped | Implemented — Qwen 2.5 VL vision endpoint, confidence threshold, schedule diff summary |
| R36 | Database Security Rules | All | Missing (0 rules files) | Implemented Locally — firestore.rules & firebase.json authored; CLI deploy pending |

5. Individual Contribution Summary (Updated)

Note: In accordance with audit rules, team member contribution percentages are kept exactly as reported in the 27 August update. This update (1 October 2026) reflects primary engineering deltas in Dashboard/Recommender (Shubham) and Growth Planner/Backend (Talha).

| Team Member | Responsibility | 21 Aug | 27 Aug / 1 Oct | Change Note |
| --- | --- | --- | --- | --- |
| Shubham | Dashboard + Crop Recommender | 65% | 68% | Primary contributor for Oct 1 location, Open-Meteo/SoilGrids & preset voting updates |
| Bhavesh | Authentication + Business Helper / Bidding | 35% | 68% | Unchanged since Aug 27 audit (Marketplace module fully built out) |
| Kunal | Crop Disease Detector | 55% | 62% | Unchanged since Aug 27 audit (PlantVillage MobileNetV2 pipeline documented) |
| Talha | Crop Growth Planner | 75% | 78% | Primary contributor for Oct 1 qwen2.5:7b structured schema & vision recalibration |

6. Revised Module Scorecard

| Module | 27 Aug | 1 Oct | Trend & Justification |
| --- | --- | --- | --- |
| Authentication | 60% | 60% | → Unchanged |
| Dashboard | 72% | 85% | ↗ ▲ +13 pts (Live GPS, shared provider, error states) |
| Crop Recommender | 76% | 88% | ↗ ▲ +12 pts (Open-Meteo, SoilGrids, top 3 vote presets) |
| Disease Detector | 62% | 62% | → Unchanged |
| Growth Planner | 78% | 90% | ↗ ▲ +12 pts (qwen2.5:7b schema, vision recalibration) |
| Bidding / Marketplace | 80% | 80% | → Unchanged |
| Multilingual Support | 75% | 75% | → Unchanged (in-memory locale switcher intact) |
| Firebase / Database | 62% | 80% | ↗ ▲ +18 pts (Single-field index fix, local rules authored) |
| Security | 15% | 50% | ↗ ▲ +35 pts (firestore.rules & firebase.json authored) |
| ML | 62% | 75% | ↗ ▲ +13 pts (Qwen 2.5 VL vision integration) |
| Integration | 70% | 82% | ↗ ▲ +12 pts (Single feature-recommender branch) |
| Testing | 15% | 15% | → Unchanged |
| Documentation | 35% | 50% | ↗ ▲ +15 pts (Full code line traceability report) |

7. Remaining Blockers, Ranked

| Priority | Owner | Blocker Description | Severity |
| --- | --- | --- | --- |
| 1 | All | firestore.rules written in repository but NOT YET DEPLOYED to production Firebase project farmerhelp-4d27c. Must execute firebase deploy --only firestore:rules. | Critical |
| 2 | Bhavesh | Marketplace payment flow is a mock status flag (processPayment()), not integrated with real UPI/Razorpay gateway. | High |
| 3 | Talha | Hosted backend connection to local Ollama server: if production backend server cannot reach localhost:11434, plan generation falls back to isEstimated: True static template. | Medium |
| 4 | Talha | Legacy database records created prior to duration validation schema carry unvalidated stage durations; test entry '<script>alert(1)</script>' requires cleanup. | Low |
| 5 | Shubham | Language selection (LocalizationService) is updated in-memory only and not persisted to user Firestore profile across app restarts. | Low |
| 6 | All | Automated test coverage: default Flutter counter smoke test remains in widget_test.dart. | Low |

8. Updated Supervisor Demonstration Checklist

The complete end-to-end smart farming journey can now be demonstrated from the feature-recommender branch:

• Core App Startup: Language Selection → Phone OTP Login → Profile Setup → Dashboard with Live GPS Location & Agro-Weather.

• Crop Advisor & Voting: Open-Meteo & SoilGrids auto-fetch → District Dropdown → Top 3 Comparative Preset Cards (N, P, K, pH, Water & DB votes) → Recommendation Generation → Results Screen with In-App Voting Card ('Was this recommendation useful?') → Firestore Vote Recording.

• Growth Planner AI & Vision: Generate AI Growth Plan via qwen2.5:7b schema → View Stage Schedule Timeline → Tap '📷 Upload Crop Photo to Refine Plan' → Process image via Qwen 2.5 VL endpoint → View interactive Recalibration Diff Dialog → Apply updated schedule.

• Marketplace Flow: Farmer creates listing with GPS geohash → Buyer views live Google Map → Buyer places bid → Farmer accepts bid → PDF Invoice generated.

9. Final Supervisor Assessment & Updated Verdict

AgroSaathi has progressed from late-stage integration into a feature-complete smart farming assistant. All primary user requirements across location resolution, community preset voting, past history querying, and vision-assisted growth plan recalibration are implemented in the feature-recommender branch.

| Metric | Value (1 October 2026) |
| --- | --- |
| Current Maturity | Advanced Integration → Refinement & Pre-Submission Polish |
| Overall Estimated Development | 82% |
| Mainline-Integrated Implementation | 80% |
| Integration Readiness Score | 84 / 100 |
| Strongest Components | Crop Growth Planner (AI + Vision), Crop Recommender (Live GPS + SoilGrids + Voting), Dashboard, Marketplace |
| Biggest Remaining Action Item | Deploying firestore.rules to production Firebase project via CLI |

10. What Must Be Completed Before Final Submission

1. Deploy Firestore Security Rules: Execute 'firebase deploy --only firestore:rules' to activate database security rules in production.

2. On-Device Vision Testing: Perform physical device camera field testing for crop photo upload and vision recalibration.

3. Production Backend Ollama Setup: Ensure production backend server points to a publicly accessible or hosted Ollama instance.

4. Database Sanity Cleanup: Delete legacy test entries (such as '<script>alert(1)</script>') from Firestore collections.

End of updated report.